Contract.AI

Smart Legal Document Analyzer

Final Year Project — Complete Roadmap

University of Lahore — Department of Computer Science & IT

Syed Yousaf Raza | Saad Naveed | Abdur Rahim

# 📌 Project Overview

Contract.AI is an AI-powered legal document analysis system built specifically for Pakistani users. It takes scanned or uploaded Urdu legal documents (rental agreements, affidavits, service contracts), extracts the text using OCR, detects risky or unfair clauses, and explains them in simple Roman Urdu so that everyday users — not just lawyers — can understand what they're signing.

# 🏗️ System Architecture

The system is divided into 5 core modules that work in sequence:

Module 1 → Document Input & OCR

User uploads or scans a document. The OCR engine extracts raw Urdu text from the image.

Module 2 → Text Preprocessing & Transliteration

The extracted Urdu text is cleaned, normalized, and transliterated into Roman Urdu for accessibility.

Module 3 → Clause Detection & Risk Analysis

NLP models identify and classify legal clauses — flagging penalties, financial liabilities, forfeitures, and unfair terms.

Module 4 → Explanation Generation

An LLM (GPT-4o or Llama) generates simple, human-readable explanations of risky clauses in Roman Urdu.

Module 5 → Frontend UI

A clean web interface where users upload documents, view highlighted clauses, and read explanations.

# 💻 Tech Stack

## Recommended Free Stack (Best for FYP)

| Module | Technology | Purpose | Cost |
| --- | --- | --- | --- |
| OCR | Google Cloud Vision API | Urdu text extraction | Free (1000/mo) |
| OCR Alternative | EasyOCR (local) | Urdu text extraction | 100% Free |
| Transliteration | UrduHack / custom model | Urdu → Roman Urdu | Free |
| NLP / Risk Detection | HuggingFace Transformers | Clause classification | Free |
| LLM Explanation | Groq API (Llama 3) | Generate explanations | Free tier |
| LLM Alternative | OpenAI GPT-4o API | Generate explanations | Paid (~$5-10) |
| Backend | FastAPI (Python) | API & logic | Free |
| Frontend | React.js | User interface | Free |
| Database | PostgreSQL / Firebase | Store documents | Free tier |
| Hosting | Railway / Render | Deploy backend | Free tier |
| Frontend Host | Vercel / Netlify | Deploy frontend | Free |

## Paid Alternatives (If Budget Available)

| Module | Technology | Why Better | Cost |
| --- | --- | --- | --- |
| OCR | Azure Computer Vision | Better accuracy | Pay per use |
| LLM | Claude API (Anthropic) | Excellent at analysis | Pay per use |
| Hosting | AWS / GCP | More scalable | Pay per use |
| Database | PlanetScale / Supabase | Better features | Paid plans |

# 📚 What You Need to Learn

## Must Learn (Core Skills)

- Python — backend, ML, and OCR integration

- FastAPI — building REST APIs in Python

- React.js — building the frontend UI

- HuggingFace Transformers — for NLP and clause detection

- Prompt Engineering — for getting good LLM explanations in Roman Urdu

- REST APIs — connecting frontend to backend

- Git & GitHub — version control for team of 3

## Good to Learn (Will Strengthen FYP)

- Docker — containerize your app for easy deployment

- PostgreSQL basics — storing user documents and results

- RAG (Retrieval Augmented Generation) — for chat with document feature

- Basic NLP concepts — tokenization, classification, named entity recognition

# 🗓️ Project Roadmap & Timeline

Estimated total duration: 6-8 months. Divide work among 3 team members.

| Phase | Duration | Tasks | Owner |
| --- | --- | --- | --- |
| Phase 1 | Week 1-2 | Setup GitHub repo, finalize tech stack, divide roles, set up dev environments | All 3 |
| Phase 2 | Week 3-5 | Build OCR pipeline using Google Vision API or EasyOCR, test on sample Urdu documents | Member 1 |
| Phase 3 | Week 4-6 | Text preprocessing, Urdu cleaning, Roman Urdu transliteration using UrduHack | Member 2 |
| Phase 4 | Week 6-9 | Clause detection model using HuggingFace — train or fine-tune on legal clauses | Member 1+2 |
| Phase 5 | Week 7-10 | LLM integration — use Groq/GPT to explain risky clauses in Roman Urdu | Member 3 |
| Phase 6 | Week 8-11 | Build FastAPI backend — endpoints for upload, OCR, analysis, explanation | Member 2+3 |
| Phase 7 | Week 10-13 | Build React frontend — upload page, results page, clause highlighting UI | Member 3 |
| Phase 8 | Week 13-15 | Integration testing — connect all modules end to end | All 3 |
| Phase 9 | Week 15-17 | Deploy on Railway + Vercel, user testing with real Urdu documents | All 3 |
| Phase 10 | Week 17-20 | Final documentation, FYP report writing, presentation preparation | All 3 |

# 🚀 Where to Start RIGHT NOW

Follow these steps in order to get started immediately:

Step 1 — Get Google Cloud Vision API working (this week)

- Go to console.cloud.google.com

- Create a new project called 'ContractAI'

- Enable the Cloud Vision API

- Generate an API key

- Test it on your rental agreement image — you'll get accurate Urdu text

Step 2 — Set up your GitHub repo (this week)

- Create a GitHub repo called 'ContractAI'

- Create folders: /frontend, /backend, /ocr, /models, /docs

- Add all 3 team members as collaborators

Step 3 — Build the OCR module first (Week 2-3)

- Input: image of a legal document

- Output: raw Urdu text string

- Test with 10+ different document images

Step 4 — Build text preprocessing (Week 3-4)

- Clean OCR output (remove noise, fix encoding)

- Transliterate Urdu to Roman Urdu using UrduHack library

Step 5 — Risk clause detection (Week 5-8)

- Create a dataset of risky vs safe clauses from Pakistani legal documents

- Fine-tune a HuggingFace model (bert-base-multilingual or similar)

- Label clauses as: Safe, Warning, High Risk

Step 6 — LLM explanation generation (Week 7-9)

- Use Groq API (free) with Llama 3 model

- Prompt: 'Explain this legal clause in simple Roman Urdu for a Pakistani tenant'

- Test and refine your prompt until explanations are clear

# 👥 Suggested Team Division

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Syed Yousaf Raza | AI/ML Lead | OCR pipeline, clause detection model, HuggingFace fine-tuning, LLM integration |
| Saad Naveed | Backend Lead | FastAPI backend, database, REST APIs, deployment on Railway |
| Abdur Rahim | Frontend Lead | React.js UI, document upload, clause highlighting, results display |

# 🆓 Free Learning Resources

## For Python & FastAPI

- fastapi.tiangolo.com — official FastAPI docs (best resource)

- YouTube: 'FastAPI Tutorial' by Traversy Media

## For HuggingFace & NLP

- huggingface.co/learn — free NLP course

- YouTube: 'HuggingFace Transformers' by Andrej Karpathy

## For React.js

- react.dev — official React docs

- YouTube: 'React Full Course' by Dave Gray

## For OCR & Vision API

- cloud.google.com/vision/docs — Google Vision API docs

- github.com/JaidedAI/EasyOCR — EasyOCR for local OCR

## For LLM & Prompting

- console.groq.com — free Llama 3 API

- learnprompting.org — free prompt engineering course

# 💡 Final Tips

- Start with Google Vision API for OCR — it works out of the box and is free. Don't waste time on Qaari model.

- Build module by module and test each one before connecting them together.

- Create a small dataset of 50-100 labeled Urdu legal clauses early — you'll need it for training.

- Use Groq API (free Llama 3) for explanations instead of OpenAI to keep costs at zero.

- Weekly team syncs on WhatsApp or Discord to track progress.

- Start documentation from day 1 — your FYP report will write itself if you document as you go.

Contract.AI — University of Lahore FYP 2024-25 | Supervisor: Hafiz Ali Younas